## Slide 1: Project Management
Module 5

## Slide 2: Project Steps
Idea
Applied research
Design
Development
Marketing
Production
Sales and Distribution

## Slide 3: Phases of a Project
Initiation
Planning
Execution
Controlling
Closing

## Slide 4: Initiation Phase
This phase of the project is the pre-planning phase that usually results in a defined list of objectives and goals for the project.
Feasibility study
Concept

## Slide 5: Planning
Project planning defines the individual project activities and required resources. Schedules, including goals and deliverables, are devised. A budget is also developed.

## Slide 6: Executing Phase
Involves the coordination of project resources in order to complete each task outlined in the planning phase.

## Slide 7: Controlling Phase
Involves the overseeing by the manager of all aspects of the project.

## Slide 8: Closing Phase
Required steps to finish the project.
Punch List

## Slide 9: The Project Plan
Planning involves organizing a project in a logical order, identifying and defining the work activities in such a manner that they will help achieve the project objectives.
From M. Pete Spinner, Basic Principles of Project Management

## Slide 10: The Planning Process
Can be the most time consuming phase
can be the best (most rewarding) phase of a project

## Slide 11: Project Planning Steps
Establish Objectives
Develop a Plan
Construct the Project Planning Diagram
Identify Time Duration for Each Activity
Identify the Costs and Labor/Personnel associated with each activity

## Slide 12: Establish Objectives
State the objectives
List milestones
Designate responsible personnel or departments

## Slide 13: Develop A Plan
List the Jobs that must be done to complete the project
Develop the WBS
Delineate the Jobs
Determine Job Sequence
Determine Concurrent Jobs

## Slide 14: Develop A Plan
List the Jobs that must be done to complete the project
Develop the WBS
Delineate the Jobs
Determine Job Sequence
Determine Concurrent Jobs

## Slide 15: Plan
Construct A Diagram
Show Sequences
Identify Timing between Tasks
Identify The Costs of Labor/Personnel associated with each Activity

## Slide 16: Questions